**Weekly Summary Memo for: Team 05 - Smart Home Project**

To: Prof. Yoder

Date: 20/10/15

**Specific accomplishments for the week**

* Pros and Cons and reliability of camera
* Taking photos with camera using Beaglebone

**Missed Objectives**

* We couldn’t found how to send data collected by temperature sensor to our central server.

**Specific Goals for Next Week (Assigned to individuals with due dates)**

* Circuits for switching fan on and off automatically
* Study and research for temperature sensor

|  |  |
| --- | --- |
| Member actions from past week: | Hours |
| Name**:Pushpendra Kumar**  **Action:** Worked on photos taken by Camera using Beaglebone. | **2.5** |
| Name**:Ankur Sardar**  **Action:** Worked on photos taken by Camera using Beaglebone. | **2.5** |
| Name**:Siddharth Gangal**  **Action:** Theoretical research for our project | **2.5** |
| Name**:Mohit Sharma**  **Action:** Theoretical research for our project | **2.5** |

**Feedback:**

Our project is going accordingly as we planned. We are thinking about how to send data collected by temperature sensor to our central server.

It’s fun working on the project using Beaglebone.