**Weekly Summary Memo for: Team 05 Smart Home**

To: Prof. Yoder

Date: 18/11/2015

**Specific accomplishments for the week**

* Photos being captured successfully and working on processing them using bone.
* Done with the successful running of code for proximity sensor and solenoid.
* Successful implementation of code for triggering opening and closing of door.
* Successful implementation of code for sending mail and message to user.
* Got the phone number for our bone (+12028310775)

**Missed Objectives**

* We couldn’t get a good quality camera for our project due to permission issues. Hopefully that would be done in a day.

**Specific Goals for Next Week (Assigned to individuals with due dates)**

* Getting things to finish line with time to spare. It’s almost done.

|  |  |
| --- | --- |
| Member actions from past week: | Hours |
| Name**: Siddharth Gangal**  Worked on the proximity sensor, door code and sourcing components. Electronics in my domain. | 5 |
| Name**: Mohit Sharma**  Working on photos’ processing and done with sending photos using html5 over a webpage with Ankur. | 3.5 |
| Name**: Ankur Sardar**  Working on photos’ processing and done with sending photos using html5 over a webpage with Mohit. | 5.5 |
| Name**: Pushpendra Meena**  Working with Siddharth in getting circuit ready and working on code. | 4 |

**Feedback:**

This week we aced in some fields while got held back in some. Hopefully we would be done with the project in a few days, well before 26th. All looks good. This was a great experience.